ESTIMATE REPORT

Project Name

Choose an item.

Choose an item.

Click or tap to enter a date.

[version]

COMMERCIAL IN CONFIDENCE

# Document Control

Amendments will be recorded on this Document Control Sheet.

| Version Number | Document Status | Effective Date | Produced By | Reviewed By | Approved By |
| --- | --- | --- | --- | --- | --- |

# Acronyms & Abbreviations

| Acronym / Abbreviation | Term |
| --- | --- |
| BCR | Benefit Cost Ratio |
| IE | Implementation Estimate |
| CI | Cost Indices |
| CPM | Waka Kotahi Contract Procedures Manual (SM021) |
| DBC | Detailed Business Case |
| DBE | Detailed Business case Estimate |
| FWCP | Forward Capital Works Programme (now 10 Year Forecast) |
| IBC | Indicative Business Case |
| IBE | Indicative Business case Estimate |
| LTPP | Waka Kotahi Long Term Procurement Plan |
| MBCM | Waka Kotahi Monetised Benefits and Cost Manual |
| NLTP | National Land Transport Programme |
| NOR | Notice of Requirement for Designation |
| NZUP | New Zealand Upgrade Programme |
| PBC | Programme Business Case |
| PBE | Programme Business case Estimate |
| PE1 | Pre-implementation Estimate 1 |
| PE2 | Pre-implementation Estimate 2 |
| PPPM | Waka Kotahi Planning, Programme and Funding Manual |
| SAP | Systems, Applications and Products in data processing (Waka Kotahi’s business information system) |
| SEP | Schedule of Elemental Prices |
| SSBC | Single Stage Business Case |

Contents

1	Document Control	2

2	Acronyms & Abbreviations	2

4	Executive Summary	4

5	Scope & Functionality	5

5.1	Purpose	5

5.2	Project Scope Definition	5

5.3	Introduction	5

6	Basis of Estimate	6

6.1	Assumptions & Clarifications	6

6.2	Inclusions	6

6.3	Exclusions (with commentary on how they can be managed)	6

6.4	Information Reviewed	6

6.5	Identified Principal Uncertainties	6

6.6	Estimate Approach	6

7	Sensitivity Analysis	7

8	Contingency and Funding Risk	7

9	Peer Review Reconciliation	7

10	Parallel Estimate Reconciliation	7

11	Previous Estimate Reconciliation	7

12	Appendices	8

12.1	Appendix A – Estimate	9

12.2	Appendix B – Previous Estimate Reconciliation	10

12.3	Appendix C – Risk Register (Z/44)	12

12.4	Appendix D – Risk Adjusted Programme	13

12.5	Appendix E – Peer Review	14

12.6	Appendix F – Parallel Estimate	15

12.7	Appendix G – Quantitative Risk Analysis (QRA) (if applicable)	16

12.8	Appendix H – Quality Assurance	17

12.9	Appendix I – Project Scope Definition	18

12.10	Appendix J – Project Cost Control Schedule	19

12.11	Appendix K – Cost Control Record Form	20

# Executive Summary

[Estimator’s commentary]

| Item | Description | Total ($) |
| --- | --- | --- |
| 1 | Property Costs |  |
| 2 | Consultancy Fees |  |
| 3 | Waka Kotahi Managed Costs |  |
| 4 | Physical Works |  |
|  | Project Base Estimate |  |
| 5 | Contingency (P50) |  |
|  | Project Expected Estimate |  |
| 6 | Funding Risk Contingency (P95) |  |
|  | 95th Percentile Project Estimate |  |

The Project Estimate Choose an item. accompanied by Form G (Waka Kotahi Managed Costs), Form H (Total Property Costs) and Form I (Consultancy Fees) can be found within Appendix A of this report.

A full elemental breakdown of the Physical Works can be found within Appendix A of this report.

[Estimator to confirm the estimate has been compiled in accordance with SM014]

# Scope & Functionality

## Purpose

The Principal objective of this report is to articulate the status of the total project cost. The project phase and estimate type is as follows:

| Project Phase | Activity | Estimate Type |
| --- | --- | --- |
| Choose an item. | Choose an item. | Choose an item. |

Refer to the Cost Estimation Manual (SM014) for definition of the above categories.

## Project Scope Definition

Refer Appendix I in this report.

## Introduction

[Insert Company Name], have [provide commentary on what has been commissioned and for what project, including the purpose of the estimate]

The entire Choose an item. has been included in Appendix A of this report.

Finally, whilst this report reflects the scope as defined in the report, specific attention should be drawn to the Cost Conditioning section of this report.

Please note all figures in this report are in NZ$ and exclude GST.

# Basis of Estimate

## Assumptions & Clarifications

[Estimator’s commentary]

## Inclusions

[Estimator’s commentary]

## Exclusions (with commentary on how they can be managed)

[Estimator’s commentary]

## Information Reviewed

[Estimator’s commentary]

## Identified Principal Uncertainties

[Estimator’s commentary]

## Estimate Approach

### Methodology

[Estimator’s commentary]

### Contractor’s Onsite Overheads

[Estimator’s commentary]

### Contractor’s Offsite Overheads & Profit

[Estimator’s commentary]

### Contractors Design and Construction Phase Services (where applicable)

[Estimator’s commentary]

### Contingency

[Estimator’s commentary]

### Escalation

[Estimator’s commentary]

# Sensitivity Analysis

[Provide analysis in accordance with SM014 clause 9.5]

# Contingency and Funding Risk

### Estimating Uncertainty & Project Risks

#### Top 5-10 Risks with the largest influence on the Contingency and Funding Risk (these risks present opportunities to control and reduce costs if mitigated or managed)

### Programme Risks

#### Top 5-10 Risks with the largest influence on the Contingency and Funding Risk (these risks present opportunities to control and reduce costs if mitigated or managed)

# Peer Review Reconciliation

[Provide commentary on reconciliation process and the outcome, with the External Peer Reviewer (completed by representative receiving the reconciliation)]

# Parallel Estimate Reconciliation

[Provide commentary on reconciliation process and the outcome, with the External Parallel Estimator (completed by representative receiving the reconciliation)]

# Previous Estimate Reconciliation

[Refer to Appendix B of this report]

# Appendices

## Appendix A – Estimate

##### Project Estimate Choose an item.

##### Form G (Waka Kotahi Managed Costs)

##### Form H (Total Property Costs)

##### Form I (Consultancy Fees)

## Appendix B – Previous Estimate Reconciliation

|  |  | [Insert Estimate Type] | [Insert Estimate Type] |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Item | Description | Total ($) [A] | Total ($) [B] | Variance ($) [C=B-A] | % | Reason for Variance |
| 1 | PROPERTY |  |  |  |  |  |
| 1.1 | Property Purchase and Compensation Costs |  |  |  |  |  |
| 1.2 | Property Owner Accommodation Works |  |  |  |  |  |
| 1.3 | Property Consultancy Fees |  |  |  |  |  |
| 2 | PROJECT DEVELOPMENT PHASE |  |  |  |  |  |
| 2.1 | Consultancy Fees |  |  |  |  |  |
| 2.2 | Waka Kotahi Managed Costs |  |  |  |  |  |
| 3 | PRE-IMPLEMENTATION PHASE |  |  |  |  |  |
| 3.1 | Consultancy Fees |  |  |  |  |  |
| 3.2 | Waka Kotahi Managed Costs |  |  |  |  |  |
| 4 | IIMPLEMENTATION PHASE |  |  |  |  |  |
| 4.1 | Consultancy Fees |  |  |  |  |  |
| 4.2 | Waka Kotahi Managed Costs |  |  |  |  |  |
|  | Physical Works |  |  |  |  |  |
| 4.3 | Construction Preliminary and General |  |  |  |  |  |
| 4.4 | Environmental Compliance |  |  |  |  |  |
| 4.5 | Site Clearance |  |  |  |  |  |
| 4.6 | Temporary Traffic Management |  |  |  |  |  |
| 4.7 | Site-Wide Temporary Works and Plant |  |  |  |  |  |
| 4.8 | Earthworks |  |  |  |  |  |
| 4.9 | Ground Improvements |  |  |  |  |  |
| 4.10 | Drainage |  |  |  |  |  |
| 4.11 | Pavement and Surfacing |  |  |  |  |  |
| 4.12 | Bridge and Viaduct Structures |  |  |  |  |  |
| 4.13 | Structural Walls and Protection Works |  |  |  |  |  |
| 4.14 | Utilities |  |  |  |  |  |
| 4.15 | Traffic Services |  |  |  |  |  |
| 4.16 | Intelligent Transport Systems (ITS) |  |  |  |  |  |
| 4.17 | Hard and Soft Landscaping |  |  |  |  |  |
| 4.18 | Tunnels, Subway Structures and Rockfall Shelters |  |  |  |  |  |
| 4.19 | Buildings |  |  |  |  |  |
| 4.20 | Sundry Items |  |  |  |  |  |
|  | Project Base Estimate |  |  |  |  |  |
| 5 | Contingency (P50) |  |  |  |  |  |
|  | Project Expected Estimate |  |  |  |  |  |
| 6 | Funding Risk Contingency (P95) |  |  |  |  |  |
|  | 95th Percentile Project Estimate |  |  |  |  |  |

## Appendix C – Risk Register (Z/44)

[Provide Risk Register Z/44 in accordance with SM014 clause 10.1.5]

## Appendix D – Risk Adjusted Programme

[Provide Risk Adjusted Programme in accordance with SM014 clause 10.1.5]

## Appendix E – Peer Review

[Provide Peer Review in accordance with SM014 clause 12]

## Appendix F – Parallel Estimate

[Provide Parallel Estimate in accordance with SM014 clause 12]

## Appendix G – Quantitative Risk Analysis (QRA) (if applicable)

[Estimator to refer SM014 clause 9.3.1 for requirements of “Advanced” approach]

## Appendix H – Quality Assurance

[Provide Internal Peer Review in accordance with SM014 clause 12.2]

## Appendix I – Project Scope Definition

[Provide Project Scope Definition in accordance with SM014 clause 13.2.1 - Appendix E]

## Appendix J – Project Cost Control Schedule

[Provide Project Cost Control Schedule in accordance with SM014 clause 13.2.1 – Appendix E]

## Appendix K – Cost Control Record Form

[Provide Cost Control Record From in accordance with SM014 clause 13.2.1 – Appendix E]